**SOFTWARE RELEASE DOCUMENT**

**Group Members**

Bhagya Shree

Bhavya Ahuja

Maninder Kaur

Ravneet Singh Oberoi

SanthaMohan Manivannan

Vivekanand Boopathy

**MSCDA5510 Software Development in Business Environment**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECT NAME | Scrum master | Product owner | Start date | End date |
| Hotel management system | Santhamohan | Maninder Kaur | 1-12-2018 | 1-1-2019 |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Release no | Version name | Feature Name | Start date | Finish date | Duration(days) |  |
| Release 1 | 1.1 | Webpage for online payment | 1-12-2018 | 3-12-2018 | 3 |  |
|  | 1.2 | Online payment option on my website | 1-12-2018 | 7-12-2018 | 7 |  |
| Release 2 | 2.1 | Alert on booking and new deals. | 16-12-2018 | 19-12-2018 | 4 |  |
|  | 2.2 | Payment API to troubleshoot payment issues | 8-12-2018 | 13-12-2018 | 5 |  |
|  | 2.3 | Payment detail portal | 14-12-2018 | 16-12-2018 | 3 |  |
|  | 2.4 | User portal to cancel booking | 14-12-2018 | 18-12-2018 | 4 |  |
| Release 3 | 3.1 | As a payment provider I want Payment info in a database so that I can see all my data for reports | 20-12-2018 | 22-12-2018 | 3 |  |
|  | 3.2 | As a hotel owner I want to see the restaurant menu so that customers will know what food options there are | 20-12-2018 | 22-12-2018 | 3 |  |
|  | 3.3 | As a customer I want to have member booking so that I can get special discounts off my booking | 20-12-2018 | 25-12-2018 | 5 |  |
|  | 3.4 | As a hotel customer I want a user portal so that I can edit my booking | 20-12-2018 | 23-12-2018 | 3 |  |
| Release 4 | 4.1 | As an owner I want to review/feedback page visible by owner so that I can improve customer satisfaction | 26-12-2018 | 29-12-2018 | 4 |  |
|  | 4.2 | As a hotel owner I want a search option based on dates so that customer can see room availability | 26-12-2018 | 1-1-2019 | 7 |  |
|  | 4.3 | As a customer I want to have member booking so that I do not have to remember my contact info | 26-12-2018 | 29-12-2018 | 4 |  |
|  | 4.4 | As a customer I want to be able to login using social media so that they have easy access | 30-12-2018 | 4-12-2018 | 6 |  |
|  |  |  |  |  |  |  |

